Got it — we’ll treat this like a mini capstone program for 10 teams over 51 days. I’ll:

- Define a common 51-day execution roadmap (you can reuse it for all teams).

- Define a standard 4–5 member team structure with responsibilities.

- For each of the 10 projects:

  - Give a detailed spec (modules, entities, APIs, microservices).

  - Add project-specific notes on how they should align with the 51-day plan and team roles.

## 1. Common 51-Day Execution Roadmap (Same For All Projects)

You can think of the 51 days as overlapping training + project sprints. The topics you listed will be naturally used as they progress.

### Phase 1 (Days 1–5): Setup, Java Basics & Problem Understanding

- Install JDK, IDE (Eclipse/IntelliJ).

- Learn JVM, JRE, JDK; compilation & execution; packages, classpath.

- Git basics: clone, init, add, commit, push, pull; branch workflow.

- Project work:

  - Understand healthcare problem domain.

  - Identify actors (Patient, Doctor, Admin, Lab Tech, etc.)

  - Draft high-level requirements.

  - Draw UML use case diagram, basic class diagram, simple sequence for 1–2 flows.

  - Create initial Spring Boot skeleton project (or multi-module repo for microservices later).

### Phase 2 (Days 6–10): Core Java, OOP Modeling & Data Structures

- Java syntax review: data types, operators, control flow, loops.

- Arrays, searching (linear/binary), sorting (bubble/selection).

- Methods, overloading, recursion basics.

- OOP: classes, objects, constructors, this, garbage collection basics.

- Encapsulation, inheritance (IS-A vs HAS-A), polymorphism, interfaces, abstract classes.

- Collections & Generics: List, Set, Map, ArrayList, HashSet, HashMap; generics <T>, wildcards.

- Project work:

  - Model core domain as POJOs (Patient, Doctor, Appointment, etc.).

  - Write small console-based prototypes (e.g., doctor–patient registration, queue simulation).

### Phase 3 (Days 11–15): Persistence Layer (JPA + SQL)

- SQL basics: DDL/DML, joins, aggregation, indexing.

- ORM concepts, JPA & Hibernate.

- Spring Data JPA: entities, repositories.

- Relationships: One-to-One, One-to-Many, Many-to-Many.

- Pagination & sorting, JPQL & native queries.

- File IO & JSON/XML parsing (for import/export data).

- Project work:

  - Design DB schema for the project.

  - Map entities with JPA annotations.

  - Implement CRUD repositories.

### Phase 4 (Days 16–20): REST APIs & Monolith Version

- REST principles; HTTP methods (GET, POST, PUT, DELETE).

- Spring Boot Controllers, DTOs, validation.

- Exception handling, custom exceptions.

- JSON (Jackson), XML if needed.

- Swagger/OpenAPI integration.

- Project work:

  - REST endpoints for core use cases (e.g., create appointment, list vitals).

  - Document APIs with Swagger.

  - Test with Postman.

### Phase 5 (Days 21–25): Microservices & Communication

- Microservices vs Monolith.

- Spring Cloud basics: config-server, Eureka (service registry), Feign clients, Ribbon load balancing.

- Profiles (dev, test, prod) & externalized configuration.

- Project work:

  - Split monolith logically into 2–4 microservices.

  - Add config-server, discovery-server, API gateway.

  - Implement inter-service calls using Feign.

### Phase 6 (Days 26–30): Security, Concurrency & Messaging

- Spring Security basics: authentication & authorization.

- JWT & OAuth2 principles.

- Role-based access control (Admin, Doctor, Patient…).

- Threads & concurrency: Thread/Runnable, synchronization, wait/notify, deadlocks.

- Messaging: Kafka/RabbitMQ basics (for async flows).

- Project work:

  - Implement login, JWT issuance, role-based access.

  - Use simple async flows (e.g., send notifications via queue, or simulate it).

### Phase 7 (Days 31–35): Testing, Quality, Batch & Scheduling

- JUnit, assertions, lifecycle annotations.

- Mockito for mocking repositories & services.

- Static analysis: SonarQube (conceptually or actual server if available).

- Code coverage with JaCoCo.

- Spring Batch & Scheduled Jobs (Quartz/Scheduler).

- Project work:

  - Write unit & integration tests for critical services.

  - Add scheduled jobs (e.g., nightly report generation, reminder notifications).

  - Improve code quality.

### Phase 8 (Days 36–45): Cloud, Docker, Deployment & Observability

- Cloud computing basics; AWS regions, AZs.

- EC2, S3, RDS, IAM basics.

- Deploy Spring Boot app to AWS (Beanstalk/EC2).

- Docker images for Spring Boot; multi-stage builds.

- Kubernetes basics: pods, deployments, services (conceptual or minikube demo).

- Spring Actuator: health checks, metrics.

- Logging & monitoring (CloudWatch, log aggregation conceptually).

- Project work:

  - Containerize microservices.

  - Deploy at least one environment (dev) on AWS with RDS.

  - Enable Actuator & basic monitoring.

### Phase 9 (Days 46–51): Finalization, Performance, Demo & Documentation

- Performance tuning basics (indexes, query optimization, caching conceptually).

- Improve exception handling and edge cases.

- Polish API documentation (Swagger + Markdown docs).

- Prepare final presentation & live demo.

- Project work:

  - Freeze features, fix bugs.

  - Run full test suite.

  - Create sequence diagrams for final flows, update UML class diagrams.

  - Demo rehearsal.

## 2. Standard Team Structure (4–5 Members)

You can keep the same structure for all teams:

- Tech Lead / Solution Architect

  - Owns overall architecture (microservices, database, API design).

  - Leads design sessions: UML, sequence diagrams, data modeling.

  - Reviews merge requests; ensures coding standards, logging & error-handling patterns.

  - Coordinates with “Cloud & DevOps” on deployment.

- Backend Developer – Core Domain

  - Focuses on core business modules (appointments, vitals, claims, etc.).

  - Writes entities, repositories, services, controllers.

  - Implements validations, exception handling, and integration with other services via Feign.

- Backend Developer – Integrations & Advanced Features

  - Handles messaging (Kafka/RabbitMQ), batch jobs, and external integrations (third-party APIs, email, SMS).

  - Focuses on JSON/XML parsing, scheduled tasks, and performance-sensitive flows.

- QA / Test Automation + DevOps Support

  - Designs test plans and cases.

  - Writes JUnit & Mockito tests.

  - Maintains Postman collections; automates API tests.

  - Helps with CI/CD pipeline concepts, Dockerfile creation, basic monitoring & logging setups.

- (Optional) Business Analyst / Documentation & UI Coordinator

  - Refines requirements, keeps track of scope.

  - Maintains README, API documentation, user manuals.

  - Coordinates simple UI mockups (even if UI is minimal or separate).

## 3. Detailed Specs For All 10 Projects

For each project:

- I’ll give spec + structure (modules, entities, microservices, key APIs).

- Then add project-specific hints on how to align with the 51-day phases & team roles.

### 1️⃣ MediTrack 360 – Cloud-Native Patient Monitoring System

#### Goal & Domain

A system for remote patient monitoring where vitals (e.g., BP, heart rate, SpO2) are captured from devices or manually entered, stored, and monitored with alert rules (e.g., “if BP > X, raise alert”).

#### Core Features / Modules

- User & Role Management

  - Users: Admin, Doctor, Patient, Nurse.

  - Registration, login, password reset.

  - Role-based dashboards.

- Patient & Device Management

  - Patient profile: demographics, diagnosis, assigned doctor.

  - Device registration: device ID, type (BP monitor, glucometer), status, owner (patient).

- Vitals Ingestion & Storage

  - Manual entry via API (simulate device data).

  - Fields: timestamp, vitalType, value, unit, patientId, deviceId.

  - Bulk upload via CSV (file IO & parsing).

- Alert Rules Engine

  - Rule definition: condition (e.g., systolicBP > 160), severity, notification target.

  - Evaluate rules when new vitals arrive.

  - Generate alerts (pending, acknowledged, resolved).

- Notifications & Messaging

  - Email/SMS simulation via logging or async queue.

  - Notification history.

- Reports & Analytics

  - Trend charts (by day/week/month).

  - Download report as CSV/JSON (file IO + serialization).

#### Suggested Microservices

- auth-service: Authentication, JWT, user & role management.

- patient-service: Patients, doctors, patient–doctor mapping.

- device-service: Devices, assignments, status.

- vitals-service: Vitals ingestion and storage.

- alert-service: Rule engine & alert lifecycle.

- notification-service: Sending notifications (simulated).

- Infrastructure:

  - config-server, discovery-server (Eureka), api-gateway.

#### Key Entities (Examples)

- User(id, username, password, role, email, phone)

- Patient(id, userId, name, dob, gender, diagnosis, doctorId)

- Device(id, serialNumber, type, status, patientId)

- Vital(id, patientId, deviceId, type, value, unit, timestamp)

- Rule(id, name, vitalType, conditionExpression, threshold, severity, active)

- Alert(id, patientId, ruleId, status, createdAt, acknowledgedBy)

#### Sample REST APIs

- POST /auth/login, POST /auth/register

- POST /patients, GET /patients/{id}, GET /patients?doctorId=...

- POST /devices, PUT /devices/{id}/assign?patientId=...

- POST /vitals – create measurement.

- GET /patients/{id}/vitals?type=BP&from=&to=

- POST /rules, GET /rules, PATCH /rules/{id}/activate

- GET /patients/{id}/alerts, PATCH /alerts/{id}/acknowledge

#### 51-Day Alignment Highlights

- Days 11–15 (JPA): Focus on vitals, rules, alerts schema with relationships.

- Days 21–25 (Microservices): Split patient/device/vitals/alerts into services.

- Days 31–35 (Batch / Scheduling): Nightly job to recalculate risk scores or send summary emails.

- Days 36–45 (Cloud): Deploy at least vitals & alert services to AWS; enable Actuator for health.

#### Team Role Notes

- Tech Lead: Designs rule engine abstraction and microservice boundaries.

- Core Backend Dev: Implements patient & vitals CRUD, search APIs.

- Integrations Dev: Implements rules evaluation & async notification (Kafka/RabbitMQ).

- QA/DevOps: Focus on test coverage for alerts and vitals ingestion; Postman tests for alert scenarios.

### 2️⃣ ClinicConnect – Smart Appointment & Queue Management Portal

#### Goal

Multi-clinic appointments & token-based queue management system for OPD clinics.

#### Core Features

- Clinic & Doctor Management

  - Clinic details, departments.

  - Doctor specialization, availability schedules (time slots).

- Patient Registration

  - Basic patient profile creation.

  - Patient can belong to multiple clinics.

- Appointment Booking

  - Book/reschedule/cancel appointments.

  - Generate tokens for walk-in patients.

  - Enforce conflict rules (no overlapping bookings for same doctor/time slot).

- Queue Management

  - Token ordering logic.

  - Status updates: WAITING, IN_PROGRESS, COMPLETED, NO_SHOW.

  - Real-time queue list per doctor/clinic.

- Notifications

  - SMS/email simulation when appointment is booked/cancelled.

  - Reminder scheduling for upcoming appointment.

- Reports

  - Daily appointment counts, cancellations.

  - Doctor productivity metrics.

#### Microservices

- clinic-service (clinics, departments).

- user-service (patients & doctors).

- appointment-service (appointments & tokens, queue logic).

- notification-service.

- config-server, discovery-server, api-gateway.

#### Key Entities

- Clinic(id, name, address, phone)

- Doctor(id, userId, specialization, clinicId)

- Patient(id, userId, primaryClinicId, createdAt)

- TimeSlot(id, doctorId, dayOfWeek, startTime, endTime, slotDuration)

- Appointment(id, patientId, doctorId, clinicId, slotTime, status)

- Token(id, clinicId, doctorId, patientId, number, status, createdAt)

#### Sample APIs

- POST /clinics, GET /clinics

- POST /doctors, GET /clinics/{id}/doctors

- POST /patients

- POST /appointments, PUT /appointments/{id}/cancel

- GET /doctors/{id}/appointments?date=YYYY-MM-DD

- POST /tokens, GET /queue?clinicId=&doctorId=

- PATCH /tokens/{id}/status?value=IN_PROGRESS

#### 51-Day Focus

- Good use case for control flow, loops, collections (slot generation, queue ordering).

- Microservice split by Day 21–25: appointment-service separated from user/clinic-service.

- Batch job to auto-mark NO_SHOW for appointments when time passed.

#### Team Roles

- Tech Lead: Designs queue algorithm & data model for slots.

- Core Backend Dev: Appointment & token management.

- Integrations Dev: Notifications + scheduled reminder jobs.

- QA: Heavy emphasis on test cases around booking conflicts and edge cases (overlapping bookings).

### 3️⃣ HealthVault – Secure Electronic Health Record (EHR) System

#### Goal

Maintain clinical records (encounters, diagnoses, prescriptions, lab results) with strict security & audit logging.

#### Core Features

- User & Role Management

  - Roles: Admin, Doctor, Nurse, Patient.

  - RBAC: Patients only see their own records; doctors see assigned patients.

- Patient Master Data

  - Demographics, allergies, existing conditions.

- Clinical Encounters

  - Encounter record: symptoms, diagnosis, observations.

  - Attach prescription & lab requests.

- Prescription Management

  - Medications, dosage, frequency.

  - Export prescription as PDF or JSON (simulate).

- Lab Results

  - Lab order creation & status.

  - Result capture with reference ranges and flags (HIGH/LOW/NORMAL).

- Audit & History

  - Track who accessed/updated which patient record.

  - View historical versions (even a simplified version).

#### Microservices

- auth-service.

- patient-service.

- ehr-service (encounters, prescriptions, labs).

- audit-service (logs all sensitive access).

- config-server, discovery-server, api-gateway.

#### Entities

- User(id, username, role, ...)

- Patient(id, userId, allergies, bloodGroup, ... )

- Encounter(id, patientId, doctorId, date, symptoms, diagnosis)

- Prescription(id, encounterId, createdAt)

- PrescriptionItem(id, prescriptionId, drugName, dose, frequency, duration)

- LabOrder(id, encounterId, testName, status)

- LabResult(id, orderId, value, unit, refRangeMin, refRangeMax, flag)

- AuditLog(id, userId, patientId, action, timestamp)

#### APIs

- GET /patients/{id}/records

- POST /patients/{id}/encounters

- POST /encounters/{id}/prescriptions

- GET /patients/{id}/labs

- GET /audit?patientId=&userId=

#### 51-Day Focus

- Great for Spring Security + JWT + auditing.

- Use interceptors or AOP to log accesses into audit-service.

- Good candidate for exception handling and validation (e.g., invalid test values).

#### Team Roles

- Tech Lead: Focus on security policies & audit patterns.

- Core Backend Dev: Encounters & prescriptions.

- Integrations Dev: Lab workflows, export formats, scheduled cleanup.

- QA: Test RBAC thoroughly (patients cannot see others’ data, etc.).

### 4️⃣ PharmaSync – Prescription & Drug Interaction Management System

#### Goal

Manage e-prescriptions and check for drug–drug interactions using a drug database.

#### Core Features

- Drug Catalog

  - Drug names, categories, contraindications, interaction rules.

- Prescription Entry

  - Doctor selects patient & adds prescription items.

  - Supports generics & brand names.

- Interaction Checking

  - On save, run through interaction rules.

  - Highlight conflicts with severity.

- Pharmacy View

  - List of prescriptions to dispense.

  - Mark as dispensed/partially-dispensed.

- Reports

  - High-risk drug usage counts.

  - Frequently prescribed medicines.

#### Microservices

- auth-service.

- drug-service.

- prescription-service.

- interaction-service (evaluation engine).

- config-server, discovery-server, api-gateway.

#### Entities

- Drug(id, name, genericName, atcCode, category)

- InteractionRule(id, drugAId, drugBId, severity, description)

- Prescription(id, patientId, doctorId, createdAt, status)

- PrescriptionItem(id, prescriptionId, drugId, dose, frequency, duration)

#### APIs

- POST /drugs, GET /drugs/search?name=...

- POST /prescriptions, GET /prescriptions/{id}

- GET /prescriptions/{id}/interactions (or auto-check at save)

- GET /reports/top-drugs?from=&to=

#### 51-Day Focus

- Good use for collections + algorithms for interaction checking.

- Microservice separation: drug-service vs prescription-service; interaction-service as pure computation service.

- Batch job to recompute high-risk patients daily.

#### Team Roles

- Tech Lead: Data model for drugs & interaction rules.

- Core Backend Dev: Prescription flow & interaction invocation.

- Integrations Dev: Rule upload via CSV/JSON, scheduled checks.

- QA: Test drug interactions thoroughly; edge cases like duplicates, dosage thresholds.

### 5️⃣ CareBridge – Telemedicine & Virtual Consultation Platform

(You can simulate video; core is scheduling & records.)

#### Core Features

- User & Role Management (Doctor, Patient).

- Consultation Booking

  - Similar to ClinicConnect, but online slots.

- Session Management

  - Generate “session links” (dummy URL).

  - Track consultation status.

- Pre-Consultation Questionnaire

  - Patient submits symptoms, history.

- Notes & E-Prescription

  - Doctor fills notes and creates prescription within the same consultation.

- Chat / Messaging Simulation

  - Simple text messages attached to consultation.

#### Microservices

- user-service.

- consultation-service.

- chat-service (simple message persistence).

- prescription-service (reuse from PharmaSync approach).

- Infrastructure: config, registry, gateway.

#### Entities

- Consultation(id, patientId, doctorId, scheduledTime, status, sessionUrl)

- Message(id, consultationId, senderId, text, sentAt)

- Questionnaire(id, consultationId, symptoms, history, attachmentsReference)

#### APIs

- POST /consultations, GET /consultations?doctorId=...&date=...

- GET /consultations/{id}/join (return sessionUrl)

- POST /consultations/{id}/messages

- GET /consultations/{id}/messages

- POST /consultations/{id}/prescription

#### 51-Day Focus

- Strong fit for REST, microservices, security.

- Use Feign between consultation-service and prescription-service.

- @Scheduled reminders for upcoming consultations.

#### Team Roles

- Tech Lead: Coordinates consultation lifecycle and microservices.

- Core Backend Dev: Booking & consultation flows.

- Integrations Dev: Chat & notifications (async).

- QA: Test concurrency (2 clients hitting same consultation), security on consultations.

### 6️⃣ VitalSense – Real-Time Vitals Alerting & Analytics Service

(Similar to MediTrack but more streaming/analytics heavy.)

#### Core Focus

- Continuous vitals ingestion (simulate via REST loops or scheduled tasks).

- Real-time threshold alerting.

- Aggregate analytics dashboards (per patient & population).

You can reuse much of MediTrack 360 but emphasize:

- Messaging with Kafka/RabbitMQ for vitals ingestion.

- A dedicated analytics-service that periodically aggregates data and stores summaries:

  - DailyVitalsSummary(patientId, date, avgHeartRate, maxBP, minSpO2, ...)

#### 51-Day Focus

- Phase 6: threads & concurrency for processing streams.

- Phase 7: batch job in analytics-service.

- Good demonstration of event-driven architecture from the curriculum.

Team roles similar to MediTrack, but give integrations dev more ownership on messaging & analytics.

### 7️⃣ LabLink – Diagnostic Lab Reports Workflow & Notification System

#### Goal

Manage diagnostic lab test requests & results, and notify patients when reports are ready.

#### Modules

- Test Catalog

  - Lab tests with reference ranges, price, sample type.

- Lab Order Management

  - Create order for a patient from doctor.

  - Status: REQUESTED, SAMPLE_COLLECTED, IN_PROGRESS, COMPLETED.

- Result Entry

  - Input numeric / text results per test.

  - Validate within ref range; flag abnormal.

- Report Generation

  - Combine results into a report.

  - Export as PDF/CSV/JSON (simulate).

- Notifications

  - Notify patient/doctor on completion.

#### Microservices

- catalog-service (tests).

- lab-order-service.

- report-service.

- notification-service.

- config/registry/gateway.

#### Entities

- LabTest(id, code, name, sampleType, refMin, refMax, unit, price)

- LabOrder(id, patientId, doctorId, createdAt, status)

- LabOrderItem(id, orderId, testId, status)

- LabResult(id, orderItemId, value, unit, flag, reportedAt)

#### APIs

- POST /lab-orders

- GET /lab-orders/{id}

- POST /lab-orders/{id}/results

- GET /lab-orders/{id}/report

#### 51-Day Focus

- Great for file IO (CSV exports), JSON/XML marshalling.

- Many opportunities for validation & exceptions.

Team roles: Core dev on orders & results; integrations dev on exports & notifications.

### 8️⃣ NutriGuide – Personalized Diet & Chronic Disease Management App

#### Goal

Help patients with chronic conditions (diabetes, hypertension) track diet, activity & health goals.

#### Features

- User & Condition Profile

  - Patient’s conditions (diabetes, hypertension), target ranges.

- Meal & Activity Logging

  - Daily logs of meals (calories, carbs) and activity (steps, time).

- Recommendation Engine (Rule-Based)

  - Simple rules: if calories too high or sugar too frequent, generate suggestions.

  - Use scheduled job to run daily summary.

- Progress Dashboard

  - Weekly/monthly trends of weight, BMI, calorie intake.

- Reminders

  - Medication reminders, water intake reminders (scheduling).

#### Microservices

- profile-service.

- log-service (meals, activities).

- recommendation-service.

- notification-service.

#### Entities

- Condition(id, type, severity, targetValueDetails...)

- MealLog(id, patientId, datetime, foodItems, calories, carbs)

- ActivityLog(id, patientId, datetime, type, duration, steps)

- Recommendation(id, patientId, date, text, severity)

#### APIs

- POST /patients/{id}/meals, GET /patients/{id}/meals?date=

- POST /patients/{id}/activities

- GET /patients/{id}/recommendations

- POST /patients/{id}/reminders

#### 51-Day Focus

- Ideal for batch processing & scheduling (daily recommendation job).

- Use collections + streams for aggregate calculations.

Team roles: Integrations dev drives recommendation engine & scheduler; QA tests edge conditions.

### 9️⃣ InsureHealth – Health Insurance Claims & Policy Management Portal

#### Goal

Manage health insurance policies, cashless claims and approvals.

#### Modules

- Policy Management

  - Policy types, coverage limits, co-pay, network hospitals.

- Member Enrollment

  - Add dependents; member IDs.

- Pre-Authorization / Claim Requests

  - Patient/hospital submits treatment estimate and claim.

  - Status: SUBMITTED, UNDER_REVIEW, APPROVED, REJECTED.

- Claims Adjudication

  - Approver reviews bills, applies rules (coverage limits, exclusions).

  - Partial approval support.

- Payments & Statements

  - Record payment transactions (not actual integration, just records).

#### Microservices

- policy-service.

- member-service.

- claim-service.

- rules-service (claim rules engine).

- notification-service.

#### Entities

- Policy(id, name, coverageAmount, coPayPercentage, waitingPeriodMonths)

- Member(id, policyId, name, relationship, dob)

- Claim(id, memberId, hospitalName, diagnosis, estimatedAmount, approvedAmount, status)

- ClaimRule(id, ruleType, conditionExpression, description)

#### APIs

- POST /policies, GET /policies

- POST /members, GET /members/{id}

- POST /claims, GET /claims/{id}, GET /claims?status=

- POST /claims/{id}/approve, POST /claims/{id}/reject

#### 51-Day Focus

- Good for business rules engine (using collections, condition expressions).

- Plenty of exception handling cases.

Team roles: Tech Lead handles complex rules; QA focuses on claims edge cases.

### 🔟 WellnessHub – Corporate Wellness & Employee Health Analytics Dashboard

#### Goal

Track employee wellness programs, participation, and health metrics in a corporate setting.

#### Features

- Organization & Employee Management

  - Companies, departments, employees.

- Wellness Programs

  - Steps challenge, yoga sessions, webinars.

  - Program enrollment, participation logs.

- Health Metrics

  - Employee can log weight, BMI, steps, etc.

- Gamification

  - Points, badges, leaderboards.

- Analytics & Reports

  - Department-level participation.

  - High-level risk indicators.

#### Microservices

- org-service (company, dept, employees).

- program-service (programs & enrollments).

- tracking-service (steps, metrics).

- analytics-service (aggregations).

#### Entities

- Company(id, name, domain)

- Employee(id, companyId, department, email)

- Program(id, companyId, name, type, startDate, endDate)

- Enrollment(id, employeeId, programId, status)

- MetricLog(id, employeeId, date, metricType, value)

- Badge(id, employeeId, name, earnedAt)

#### APIs

- POST /companies, POST /employees

- POST /programs, POST /programs/{id}/enroll

- POST /employees/{id}/metrics

- GET /analytics/leaderboard?programId=...

#### 51-Day Focus

- Heavy on aggregation queries & pagination.

- analytics-service can use batch jobs for nightly stats.

Team roles: Integrations dev leads analytics; QA validates business metrics on sample data.

## How To Use This Practically

- Assign each team one project from the list above.

- Use the common 51-day plan as the backbone of the training.

- For each project, emphasize:

  - A different “advanced topic” (rules engine, streaming, security, batch jobs, messaging, etc.).

- Keep team roles constant but rotate responsibilities slightly so everyone touches core Java, Spring, and AWS at least once.

If you’d like, I can next:

- Turn any one project into a full-blown SRS / HLD document outline, or

- Produce a comparison matrix (which project stresses which topics most: threading, security, messaging, etc.) to help you allocate projects to teams based on skill.